ICD

Human Resource General Information System (HRGIS)

Specification Document

Table of Contents

Human Resource General Information System (HRGIS)	0

Revision History	2

Plan	3

Features and Roles	4

UI Design	5

| Date | Author | Description | Approve by |
| --- | --- | --- | --- |

## Revision History

## System Overview

## User Interface List

## Design and Specification

## Plan

| No. | Project type | Type | PIC | Start | End | Days | Status | % | Nov-21 |  |  |  |  | Dec-21 |  |  |  | Jan-22 |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  |  | 01 | 08 | 15 | 22 | 29 | 06 | 13 | 20 | 27 | 03 | 10 | 17 | 24 | 31 |
| 1 | Training | Web | ALL | 1-Nov-21 | 3-Feb-22 | 64 | Not start | 0 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Prepare data before hearing |  | KAN | 1-Nov-21 | 1-Nov-21 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Hearing MTP |  | KAN | 2-Nov-21 | 2-Nov-21 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Hearing PGA |  | KAN | 3-Nov-21 | 3-Nov-21 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | User do request document |  | KAN | 6-Nov-21 | 10-Nov-21 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Analyze |  | KAN | 6-Nov-21 | 7-Nov-21 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Design |  | KAN | 8-Nov-21 | 9-Nov-21 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Study template |  | ALL | 10-Nov-21 | 11-Nov-21 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Programmer brainstorm |  | ALL | 12-Nov-21 | 12-Nov-21 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Programmer do specification document |  | ALL | 15-Nov-21 | 24-Nov-21 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Agreement plan |  | ALL | 25-Nov-21 | 26-Nov-21 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Develop |  | ALL | 29-Nov-21 | 12-Jan-22 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Test |  | ALL | 13-Jan-22 | 22-Jan-22 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Maintain |  | ALL | 24-Jan-22 | 28-Jan-22 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Revise specification document |  | ALL | 31-Jan-22 | 2-Feb-22 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Release |  | ALL | 3-Feb-22 | 3-Feb-22 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

## Features and Roles

|  |  | IT Super Administrator | HR Super Administrator | Manager | Staff | Training Approver | Training Administrator | Training Committee |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Roles & Permissions Matrix |  | 1 | 2 | 3 | 4 | 5 | 6 | 7 |
| User management |  |  |  |  |  |  |  |  |
|  | View all user | Y | Y |  |  |  |  |  |
|  | View some user | Y | Y |  |  |  |  |  |
|  | View from to create new user | Y | Y |  |  |  |  |  |
|  | Create new user |  | Y |  |  |  |  |  |
|  | View from to update exist user | Y | Y |  |  |  |  |  |
|  | Update exist user |  | Y |  |  |  |  |  |
|  | Inactive user |  | Y |  |  |  |  |  |
|  | Clear/delete inactive user |  | Y |  |  |  |  |  |
|  | View from to grant role | Y | Y | Y |  |  |  |  |
|  | Grant role |  | Y | Y |  |  |  |  |
|  | View form to revoke role | Y | Y | Y |  |  |  |  |
|  | Revoke role |  | Y | Y |  |  |  |  |
| Training User Management |  |  |  |  |  |  |  |  |
|  | View form to grant role to Training Administrator | Y |  | Y |  |  |  |  |
|  | Grant role to Training Administrator |  |  | Y |  |  |  |  |
|  | View form to revoke role to Training Administrator | Y |  | Y |  |  |  |  |
|  | Revoke role to Training Administrator |  |  | Y |  |  |  |  |
|  | View from to grant role to Training Committee | Y |  |  |  |  | Y |  |
|  | Grant role to Training Committee |  |  |  |  |  | Y |  |
|  | View form to revoke role to Training Committee | Y |  |  |  |  | Y |  |
|  | Revoke role to Training Committee |  |  |  |  |  | Y |  |
| Training Management |  |  |  |  |  |  |  |  |
|  | View all course | Y |  | Y |  | Y | Y |  |
|  | View some course | Y |  | Y |  | Y | Y |  |
|  | View from to create new course | Y |  |  |  |  | Y |  |
|  | Create new course |  |  |  |  |  | Y |  |
|  | View from to update exist course | Y |  |  |  |  | Y |  |
|  | Update exist course |  |  |  |  |  | Y |  |
|  | Inactive course |  |  |  |  |  | Y |  |
|  | Clear/delete inactive course |  |  |  |  |  | Y |  |

## UI Design

ADD

UPDATE

BACK

Room no.

Employee

Welfare

Training

Training

MAIN MENU

MAIN MENU

Role

Role

Username

Username

HRGIS